Data Conversion, Cleansing and Migration Requirements Response _Base Requirements

Data Conversion, Cleansing and Migration Requirements- Describe in detail how your company solution will meet all the requirements identified in Attachment F, Data Conversion, Cleansing and Migration Section, DC01-DC07. Your response should include the requirement number identified in the attachment, followed by your detailed response. You must provide a response to all requirements identified in Attachment F, Data Conversion, Cleansing and Migration Section.

DC01

The Supplier shall provide authorized agency or other designated staff access to an environment to validate converted data and provide support for the data validation effort.

ANSWER:  The Benefit Recovery team maintains a testing, staging, and production environment of ARMS PRO. For all conversion projects, a sampling of production data is converted from the Agency system or other vendor system into the ARMS PRO staging environment for reviews to be conducted prior to conducting the full conversion into production.

The ARMS PRO Staging server resides in the production environment but is physically separated from the ARMS PRO Production server. Access to the ARMS PRO  Staging environment is reserved for user groups that serve a role in User Acceptance Testing (UAT), Network Team, and Management Team members. If specific individuals are selected to conduct a converted data review in Staging for a certain conversion project, then access is granted to those individuals based on the proper Agency approval documentation. Once the conversion review is concluded the access for these specific individuals is inactivated in the ARMS PRO User Security environment.

DC02

The Supplier shall work with the State to identify the data elements that will be converted into the Supplier’s solution.  For legacy data elements that cannot be converted into the Supplier’s solution, the Supplier shall work with the State to achieve desired business outcomes using the data elements in the Supplier’s solution.

ANSWER:  During the Implementation Phase of the project the State indicates which systems and data conversions are being requested as part of the project. Each data conversion is tracked by the Benefit Recovery Project Management Team as individual requirements under the Data Conversion requirement in the Benefit Recovery SpiraPlan program. Requirements gathering meetings are conducted by the Benefit Recovery Implementation Team to determine the source system operating system and data structures. Benefit Recovery requests a Data Dictionary and Interface Control Document for each source system of conversion data. All documentation received by the Benefit Recovery Implementation Team is reviewed and followed by technical design meetings to determine if all fields in the source system can be converted to ARMS PRO .

For any data that cannot be converted into existing ARMS PRO database table structures, meetings are scheduled with the State functional and technical resources for the source system being converted to determine the business use cases being affected. If the legacy data elements cannot be converted, then development to the ARMS PRO  software is conducted after the appropriate approvals are granted.

DC03

The Supplier shall work with the State to identify data elements or fields in the Supplier's solution that are not available to be converted from the legacy system, and whether the conversion programs should fill them with default or initial values.

ANSWER:  There are instances in data conversion projects where ARMS PRO does not have the appropriate fields to conduct a clean conversion of a legacy system. Sometimes this issue arises with the data in legacy systems due to an old business process that no longer exists or data elements that are no longer relevant. When these situations occur with specific fields coming from the legacy system to ARMS PRO, meetings are scheduled to document a path forward. In the meetings, the Benefit Recovery Implementation Team works with the State on filling these fields with default values that the State agrees will meet the  determined requirements.

DC04

The Supplier must perform one or more trial conversions as necessary, before final conversion of the data, and present the results to the State.

ANSWER:  The Benefit Recovery Implementation Team conducts at least one data conversion sample run into the ARMS PRO  Staging environment prior to conducting the final data conversion into ARMS PRO  Production. The final data conversion to ARMS PRO is not scheduled and conducted until the State is satisfied with the data conversion results. The ARMS PRO Staging environment is utilized to conduct as many conversion trials as required to receive State data conversion approval.

DC05

The Supplier shall produce the reports necessary to demonstrate adequate checks and balances within the data conversion process.

ANSWER:  The Benefit Recovery Implementation Team provides the State with data conversion reports to indicate that an efficient and accurate conversion is occurring with each conversion project. These reports focus on:

- Ensuring proper process steps have occurred

- Requirements issued by the State have been implemented

- Any incidents that have occurred where completion of the conversion is deterred

Reports are delivered and reviewed with the State until each conversion project is completed, and final approval is granted.

DC06

The Supplier shall convert and provide access to converted electronic documents identified by the agency in a format approved by the agency.

ANSWER:  ARMS PRO has the capability to store all industry standard document image formats within ARMS PRO Document Management tables. These documents are viewable through ARMS PRO to all users who have been granted access. If the Agency requests a specific format, documents can be saved in an Agency approved manner with additional development.

DC07

The Supplier shall develop, submit, and maintain a Data Management, Conversion and Migration Plan to include the following:

a. A data management strategy that will support integration, optimization, quality, stewardship, standards, and governance of data. 
 b. description of appropriate skill sets, processes, technologies/tools, and naming conventions. 
 c. Approach to conversion, cleansing and migration. 
 d. Approach to risk management for data conversion effort. 
 e. Approach for testing migration or converted data; 
 f. Approach to reporting the number of records successfully converted vs. errors or exceptions. 
 g. Approach for cleansing data to prepare it for loading to the proposed solution that is refined, as necessary. 
 h. Approach to resolving data conversion errors and issues. 
 i. Approach for supporting the agency validation of converted data. 
 j. Tasks, timelines, and responsible parties for all conversion and migration tasks. 
 k. Entrance and exit criteria for each phase of the effort.

ANSWER:  Benefit Recovery will deliver a copy of the Data Management, Conversion, and Migration Plan upon contract award for review by the State. After the State reviews the plan, any comments, questions, or requested changes based on the current contract are discussed for inclusion in the plan. Any additions to the plan are tracked through the version control log for future reference. All data conversion tasks are conducted in accordance with the plan and are trackable in the Benefit Recovery SpiraPlan project management software.

Within the Data Management, Conversion, and Migration Plan, strategy is provided for how integration, optimization, quality, and stewardship are managed and conducted during the conversion in accordance with all applicable standards and governance.

At the end of the plan is an appendix that clarifies acronyms. Processes and tasks in the plan are thoroughly described so all readers know how each task is to be conducted and what standards must be met to successfully accomplish the task. There are software technologies that are used in some instances to convert data formats appropriately into the ARMS PRO SQL database and table structures.

The methodology and approach of ensuring accurate, efficient, and expedient data conversion is presented in the Data Management, Conversion, and Migration Plan. Conversions are conducted in accordance with the timelines, schedules, and responsible parties annotated in the plan for each phase of the conversion projects and testing scenarios.

Any risks that are recognized during any of the conversion projects are tracked in the SpiraPlan Risk Tracker in accordance with the Risk Management Plan and reported on a weekly basis at the project management meetings conducted with the State. The plan walks through the conversion process which begins with receiving the legacy system data structures, reviewing the data formats to develop a technical design, descriptions of how the conversion testing shall occur, what the grading standards are for a successful conversion, how many successful conversion phases shall be conducted, and reporting that is to be delivered to the State.

In cooperation with the State PMO and Conversion Team, the current status of conversion efforts are communicated on a regular basis via electronic transmissions.  Communication includes questions, sharing findings, and delivering reports indicating total records attempted to be converted with a breakdown of how many were successful versus how many received errors, failing the testing criteria.

When conversion testing occurs, there can be more than one or two testing runs. Data discrepancies are the most common reason for failed conversion attempts.

Benefit Recovery has developed business processes to prevent discrepancies as documented in the Data Management, Conversion, and Migration Plan. This plan ensures that the data is scrubbed and prepped prior to any attempts to upload into ARMS PRO .

Through data sharing with the State teams, there could be different scenarios that occur where guidance and direction from the State PMO is required to review the documentation and decide on how the scenario is to be addressed. Most of these scenarios will take only slight refinements to the current conversion tasks that are occurring. If any of these refinements affect the schedule in a negative manner, the Benefit Recovery PM Team informs the State PMO as soon as possible. The State UAT users are granted access to ARMS PRO to conduct analysis and testing after each conversion trial. If the findings from the State UAT report show that further changes must be incorporated into the data conversion process, then these findings are documented in SpiraPlan for action. The changes shall be incorporated into the testing scenarios, and any updates to the test scripts shall be updated as well to ensure that the testing exit criteria is properly documented. These updates shall also be added to the Data Management, Conversion, and Migration Plan where they shall be tracked in the version control log. The entrance and exit criteria for all of the testing phases are documented in the plan so all changes must be tracked. These criterions shall be applied by the Benefit Recovery Conversion Team and the State UAT personnel.