Design, Configuration, and Build Requirements Response _ Base Requirements

Design, Configuration and Build Requirements- Describe in detail how your company will meet all the requirements identified in Attachment F, Design, Configuration and Build Section, DCB01. Your response should include the requirement number identified in the attachment, followed by your detailed response. You must provide a response to all requirements identified in Attachment F, Design, Configuration, and Build Section.

Benefit Recovery is an experienced Third Party Liability data match, insurance verification, recovery and cost avoidance vendor with proven results.

DCB01

Prior to beginning design and configuration/build activities, the Supplier must develop and submit to the State an Application Configuration and Maintenance Plan that describes the Supplier's approach to applications configuration and enhancements including:
a. Approach to conducting design sessions or walkthroughs.
b. Approach to conducting sprints or iterations.
c. Configuration management.
d. Schedule of major and minor releases.
e. Tasks, timelines, and responsible parties for design and configure/build tasks.
f. Approach to system enhancements
g. Programming and coding standards
The plan must be maintained through the system implementation. Revisions must be approved by the State.

ANSWER: Benefit Recovery has experience implementing health insurance primary payer identification, verification, cost avoidance and recovery projects. Prior to beginning the design and configuration tasks, Benefit Recovery conducts a kickoff meeting to introduce staff and define roles between the impacted organization. There are a number of documents that are shared with the client at the kickoff meeting including those describing the intended Application Configuration and Maintenance Plan. The plan is based on an understanding of the State’s requirements, the ARMS PRO application’s considerable capabilities,  and Benefit Recovery’s prior experience delivering projects of similar size and scope.

- Typically, design sessions or walkthroughs are held in the Benefit Recovery corporate office or remotely utilizing a screenshare software to display the system. Using the current system, staff create requirements going through each screen and process of the system, identifying necessary changes and notating needed functionality. Using screen captures, staff can edit screens to show intended outcomes based on the discussions. Once design and functionality discussions are complete and requirements are approved, Benefit Recovery takes the necessary steps to begin development. Throughout the development process, meetings are scheduled to provide walkthroughs of the system’s updated functionality based on the requirements.

- Once development has started, the typical sprint / iteration takes 24 – 48 business hours. Each sprint contains specified requirements, enhancements, and defects which are tracked using SpiraPlan by Inflectra. The SpiraPlan tool helps plan and execute programs quickly and easily while managing tasks,

issues, code, and risks. While sprints run continuously throughout the development process, not all versions provided are baselined for a production release.

- Using SpiraPlan, Benefit Recovery tracks and manages all components of ARMS PRO software as well as requirements, enhancements, and defects. Version numbers of each code are tracked and tie the individual requirement, enhancement, and/or defect number(s) to the codes that contain those items. Test cases are created and linked to each item and version of code applicable to the item.

- Benefit Recovery has a planned quarterly release schedule for major releases. Minor releases are handled on an as needed basis for each client and can be planned according to the needs / changes requested and approved through the Change Control Board.

- Benefit Recovery creates timelines for each release that includes a list of tasks associated with the appropriate responsible party. Tasks include all design needs, configuration changes, and/or defect fixes. In general:

  - The testing and development team work together on the design tasks;

  - The development team completes the configurations and builds, then

  - The testing team reviews, tests, and verifies the changes are working as expected or sent back to the developers for rework.

- Benefit Recovery includes standard system enhancements as needed to meet industry standards and improve the end user’s experience. Client requested enhancements can be incorporated into the software based on the agreed upon processes to review and approve requests. All enhancements, suggested by Benefit Recovery or requested by the client, must be approved through the Change Control Board before implementation to production environments.

- Benefit Recovery’s system is composed of multiple components using C#, .NET and Delphi codes. Using MS SQL Server Management Studio, the developers follow the standard protocols and processes for coding in the Benefit Recovery environment. This includes but is not limited to the use of indentions, inline comments, modular programming, size limitations on individual modules, and simple, structured naming conventions for source files and variable names. As each developer has their own process to write code, Benefit Recovery strives to maintain a standard practice between the developers by completing regular reviews of codes and testing the code in the development environment to ensure compliance with the implemented standards.