Data Conversion, Cleansing and Migration Response System Module Requirements

Data Conversion, Cleansing and Migration Requirements- Describe in detail how your company solution will meet all the requirements identified in Attachment P, Data Conversion, Cleansing and Migration Section, Requirement SYSMOD38. Your response should include the requirement number identified in the attachment, followed by your detailed response. You must provide a response to all requirements identified in Attachment P, Data Conversion, Cleansing and Migration Section.

SYSMOD38

The Supplier shall convert all member and provider data history for any member or provider that has been active within the past five years and five (5) years of all applicable operational data from the State's legacy systems.  The Agency may require additional data to be converted on an exception basis to support ongoing business needs. In addition, the Supplier shall convert all data related to: once in a lifetime events, active SURS or TPL cases, future TPL case ( e.g., members over 55 years of age that have ever been in a nursing home). The Supplier shall produce comparative reports for all converted data. Any data quality issues will be addressed by the State within each source system.

ANSWER:

Benefit Recovery designs and implements a comprehensive data conversion plan to ensure all essential data history (five years) is converted, migrated, and stored from the customer’s legacy system to the ARMS PRO system and database repository. Our team is familiar with and has conducted a number of projects      in which legacy data has to be prepared and exchanged for transfer to ARMS PRO using the processes described below.

Conversion Schedule

Benefit Recovery will work with the TPL department and the State stakeholders to establish a clear and concise timeline for when legacy data from the source system needs to be transferred to the ARMS PRO system’s data repository. Third Party Liability programs have a number of unique data requirements that are to be ported over to a new application. These include, but are not limited to, once in a lifetime events (removal of an organ to the extent this is monitored in the TPL system), active cases (which must be continued after conversion), and collecting data for future TPL cases (probate estates).  The strategy defined by all parties      determines if the conversion and migration strategy will be a single transfer schedule or if a phased approach is required.      Both conversion strategies are schedule types that Benefit Recovery has experience in completing successfully. Should specific data types (member, policy, provider, or other TPL-business-related) require separate conversion and migration schedules due to inherent differences in business needs and uses, Benefit Recovery      accommodates and facilitates an itemized schedule approach, if needed.

Conversion Strategy

Benefit Recovery works with the TPL department and the State stakeholders to design and execute a date conversion and migration strategy that creates a seamless transfer of TPL-related data from the legacy source system(s) to ARMS PRO without a loss of data access necessary to conduct legacy business processes. The strategy is designed to optimize the scheduling needs for the data conversion.

Should the schedule require a single transfer process, the strategy deployed will be to define the legacy data elements to be transferred, cleanse the data of any characteristics that may be a risk to existing or future processes, define the existing format in which the legacy data exists, define the transfer format required to convert and migrate the data to ARMS PRO, and define the store locations and access points for the newly migrated legacy data. Should the schedule require a phased approach, all of the strategy points defined in the single transfer process will be redesigned to allow for an incremented transfer while still maintaining the complete approach of a one-time transfer.

Post-Transfer Data Analysis and Maintenance

Once the initial transfer process of legacy data to the ARMS PRO system is completed, a comprehensive after-action report is provided to all parties to publish the details of the data conversion strategy, a reporting of all converted/migrated data, a timeline for any possible future state tasks required for data maintenance, and a reporting of any deficiencies and risks that may have occurred during the transfer process. Should another data conversion/migration task be required after the initial implementation cutover, any lessons learned from the initial cutover will be reviewed, optimized, and applied to these excepted, out-of-cycle schedules.