KYOCERA

SAMPLE MPS STATEMENT OF WORK

| Agency/Customer: | XXXX | Contractor: | Kyocera |  |
| --- | --- | --- | --- | --- |
| Contact Name: | XXX | Contact Name: | Neil Kelly |  |
| Address: | XXX | Address: | 215 Sand Road |  |
| Email: | XXX | Email: | neil.kelly@da.kyocera.com |  |
| Phone: | XXX | Phone: | 973-555-1234 |  |
| Fax: |  | Fax: |  |  |
|  |  | Contractor website: | www.kyocera.com |  |
| Print Assessment Date: | 4/1/23 | Period of Performance: | 36 |  |
| Statement of Work must incorporate the following documents: |  |  |  |  |
| - NASPO ValuePoint Master Agreement # XXXXXX |  |  |  | [Imbed document here] |
| - Participating Addendum # XXX |  |  |  | [Imbed document here] |
| - Contractor’s Print Assessment |  |  |  | [Imbed document here] |

Statement of Work, at a minimum, must include the following elements:

- Introduction:

The purpose of this document is to outline the services being provided by Kyocera to XXX (referred to as Customer) for hardware, software, and related services.

- Scope:

The scope of this solution will include the deployment of multi-function and single-function print devices, related software, and ongoing managed print services.

Print Hardware:

Preflight:

Kyocera Responsibilities:

Provide MAC Address and Serial Number

MAC Address, S/N and Building Address Number, Floor Number: Emailed to xxx

Security Hardening and Port Settings

The following settings will be applied to all devices upon shop setup.

Disable all USB Ports – IMPORTANT: Do NOT disable USB HOST.

| Protocol | Port No. | Customer Setting |
| --- | --- | --- |
| FTP Server | TCP 21 | Disable |
| HTTP | TCP 80 | Disable |
| NetBEUI | TCP 139 | Disable |
| HTTPS | TCP 443 | Enable |
| IPP over SSL/TLS | TCP 443 | Enable |
| LPD | TCP 515 | Disable |
| IPP | TCP 631 | Enable |
| ThinPrint | TCP 4000 | Enable |
| WSD Scan | TCP 5358 | Disable |
| WSD Print | TCP 5358 | Disable |
| Enhanced WSD | TCP 9090 | Enable |
| Enhanced WSD over SSL/TLS | TCP 9091 | Enable |
| RAW | TCP 9100-9103 | Enable |
| SNMPv1/v2 | UDP161 | Enable |
| SNMPv3 | UDP161 | Enable |
| DSM Scan |  | Enable |
| FTP Client |  | Disable |
| LDAP |  | Enable |
| POP3 |  | Disable |
| POP3 over SSL/TLS |  | Disable |
| SMTP |  | Disable |
| SMTP over SSL/TLS |  | Enable |
| SMB Client |  | Enable |
| eSCL |  | Disable |
| eSCL over SSL |  | Enable |
| LLTD |  | Enable |
| REST |  | Disable |
| REST over SSL |  | Enable |

Software Config:

- Ensure the latest device firmware is loaded

- Load PaperCut MF Package

  - Utilizing Package File Provided within

- Connect RFIdeas Card Reader

  - Verify Card Reader License Enabled

- Enable DHCP

  - IP Address will be provided via DHCP Reservation to MAC Address

  - Note: Until the device is configured by Markel it will not come online with an IP Address

- If a unit has a fax option: Enable printing a fax confirmation page

Labeling

.  XXX Sticker (provided herein) is to be attached to front of device.

Attach “Scan Badge Here” Sticker (provided herein) to RF Card Reader Glass.

Installation Procedure

Delivery and Installation to be scheduled through Kyocera’s Service Operations Team.

Kyocera’s Service Operations Dispatch to confirm installation time with XXX (POC).

Device rolled into place; existing device (if applicable to be discontinued) moved to the side in a safe fashion.

Device connected via provided CAT5 Patch Cable.

IMPORTANT: Device Admin Password to be reset at time of installation to: XXXX

Device to be tested to confirm:

- DHCP IP Assigned

- Connectivity to PaperCut

- Confirm Badge Authentication Works and presents:

  - Retrieve Print Jobs

  - Scan to Me

  - Device Functions

User Training

End user training to consist of the following:

- Train all available users on Badge Self Association

  - Pairing user’s badge with Active Directory account

- Basic copy functionality

- How to retrieve stored jobs

- Scan to Me

- Loading Paper

- Replacing Toner

Certify that users in the immediate are happy with equipment and usage.

Post Signage

Post the following signs next to or near the device:

- Post Self Association Poster

- Post Quick Step Guide

Checklist:

| Action Item | Complete |
| --- | --- |
| Preflight |  |
| MAC Address Information Provided |  |
| Current Firmware Loaded |  |
| Security Hardening Completed |  |
| PaperCut MF Package Loaded |  |
| Card Reader Operational |  |
| DHCP Enabled |  |
| SNMP 2 Enabled |  |
| Low Power Mode set to 210 |  |
| DTS (Summer Time) set to “ON” |  |
| Markel Help Desk Label Attached |  |
| Installation |  |
| Schedule Confirmed |  |
| Device Connected |  |
| Admin Password Reset |  |
| PaperCut and Badge Reader Operational |  |
| Post Installation |  |
| Training Complete |  |
| Signage Posted |  |
| Users Happy |  |

Points of Contact:

| Description | POC | Phone | Email |
| --- | --- | --- | --- |
| Customer Technical Contacts |  |  |  |

Customer must provide remote access to network resources at pre-scheduled time

- Out of Scope:

Kyocera is not responsible for data destruction on existing devices.

Kyocera is not responsible for return of existing leased assets.

- Objective:

We have outlined the project objectives as we understand them; if the actual requirements differ from what’s outlined within modifications shall be made:

- Provide replacement of four-hundred-thirty-two (432) print devices across twenty-nine customer locations.

- Deploy PaperCut MF for print and scan management to include:

  - One centralized print queue to allow users to print to one destination and retrieve jobs from any device within the Customer network.

    - Users will authenticate at the physical devices using a Customer provided HID Proximity card or by using Active Directory credentials.

  - Centralized Scan Management to enable users to authenticate and scan to their own Email address.

    - Scans will be defaulted to 300dpi, mono, PDF

    - Users will be able to adjust image quality and switch to color scanning as well as being able to change file type.

    - Additional scan workflows including group mailboxes, scan to folder, OCR scanning, etc. can be reviewed and developed at a later date.

  - Tracking of all print statistics to the user, group, business unit, device level to include:

    - Usage information, i.e., color, mono, quantity, duplex, etc

    - Energy consumption estimation

    - Spend analysis

    - Paper consumption

    - Abandoned print percentage

- Deploy change management program to effectively communicate the process, operation of, and points of escalation for the new devices. The change management will include:

  - Office signage posted by Kyocera or delegated Customer contact to explain the impending change and what impacts this will have on the user community.

  - Mobile friendly Email blasts to be sent each week for four (4) weeks prior to deployment.

  - For Glenn Allen campus: printed index cards explaining to the users how to access the new system.

  - The communications will focus on:

    - Reasons for the change focusing on environmentally sustainability, enhanced security, and better user experience.

- Disconnect existing equipment and move to a staging area for incumbent removal.

- Removal and responsible disposal of existing desktop printers.

- User focus groups and open-house sessions to familiarize users with the technology.

- Location:

Customer Installation Locations:

Site:				Address		Contact Name	Contact Email

Glenn Allen, VA:		xxxx			xxx			xxx

Redbank, NJ:

Summit, NJ:

Dallas, TX:

Dallas, TX (XXX):

Plano, TX:

Houston, TX:

Seattle, WA:

Tempe, AZ:

Phoenix, AZ:

Boston, MA:

Windsor, CT:

New York, NY:

Denver, CO:

Woodland Hills, CA:

Los Angeles, CA:

San Diego, CA:

Tampa, FL:

Vancouver, WA:

- Discovery/Assessment:

Prior to deployment Kyocera will conduct an onsite, physical assessment to include mapping of all devices and detail regarding current state.

Assessments for facilities with five (5) or more devices will include, at no cost, an onsite assessment.  Locations with fewer than five (5) devices may be conducted over the phone.

Customer will provide contact details and device count estimate for each location.  Kyocera will then schedule and coordinate all assessments.

Customer will provide floor plans of each location for the purposes of mapping devices.

Customer will provide escort during the assessment.

Any special requirements such as PPE requirements will be discovered during the scheduling call.

During the assessment Kyocera will capture the following data:

- Device location

- Status page with meter information

  - Include print type, page sizes, etc

- Device type and accessories

- Note of any special requirements or workflow

- Determination of business use cases

- Collect user comment or concerns

- Device condition and performance

Once the data is captured it will be recorded and complied by Kyocera within three (3) business days.  This will produce a current state review with deliverables that include:

- Site floor plans with current state device locations

- Associated detail of average monthly volume

- Estimated current state costs

- Estimated current state energy consumption

- Commentary on business workflows

Included with the current state review will be a recommended go-forward proposal for replacement.  This business case analysis will focus on reducing costs, enhancing workflow, and improving user experience.  Kyocera will review this with the Customer Project Manager and local site contact to ensure it is meeting requirements.

Once the future state recommendation is approved it will proceed to the ordering stage.  The assessment detail will be maintained on an ongoing basis for future asset management.

Checkpoints:

The following outlines the phases of deployment; Kyocera will conduct twice weekly reviews to check the status of the progression and make course correction:

Phase I: Assessment

The first phase of the project will be the physical or remote assessment of each facility.  We anticipate, based on the footprint, that this phase will take approximately thirty (30) days, or one calendar month.  Deliverables will be provided for each site as completed and concurrent phases will commence.

Phase II: Change Management Communication

At the time of onsite assessment Kyocera will post the pre-approved Change Management Communication in each office in a laminated covering near each existing A3 multifunctional device.

Email communications will be sent once weekly for five weeks beginning at the completion of the assessment phase.

Phase III: Software Deployment

Beginning in conjunction with Phase I Kyocera will coordinate with Customer to install, configure, and test the PaperCut MF application.  Customer will provide a Windows 10 virtual server to act as the primary application server.

Kyocera will provide support via a remote session for the installation of the application and setup of the database.

Phase IV: Open Houses and UAT

At the onset of the project Kyocera will deliver three (3) devices for user Open-House sessions and application testing.  This testing period will last for at least thirty (30) days.

Customer will be responsible for application and InfoSec testing during this period.  Any required changes will need to be provide to Kyocera and included in this SOW.

For Open-House sessions Kyocera will provide an authorized representative at pre-scheduled times to meet with users and familiarize them with the equipment and the print/scan management solution.  We will attempt to provide the users with a level of comfort and confidence in using the overall solution.

An important component of the workflow change the users will be experiencing will be the messaging.  Kyocera and Customer will provide a consistent message for the required change:

- Better Sustainability: By implementing PaperCut we will be reducing the amount of waste we produce which benefits us all. By eliminating the prints you don’t pickup we estimate a 30% reduction in the total amount of paper we use.

- Enhanced Security: By ensuring that the user that printed the job sis also the person that retrieved the job we can eliminate sensitive or private information falling into unwanted hands.

- Improved Productivity: A device will never be “down” again.  If one machine is not working, simply walk to the next and retrieve your print.  You are no longer tethered to one device.

Phase V: Ordering & Scheduling Install

Once the future state proposal for each site has been approved we will progress to the ordering phase.  Kyocera will provide an executable document for signature, in alignment with the Master Lease Agreement; Customer will execute the document and return it to Kyocera.

Kyocera will then process the order and coordinate delivery of equipment along with all necessary instructions to the local service provider.  The delivery process is expected to take between five (5) and seven (7) business days.

The local provider will then Pre-Flight the equipment in accordance with the instructions provided.  They will be required to send status pages along with the device checklist to Kyocera for signoff.

Once the equipment is confirmed to be setup correctly Kyocera will coordinate with the local site contact and Customer Project Manager to schedule the installation.  Installation will be scheduled at least one week in advance to provide an opportunity for communications to be sent out.

At the time of installation Kyocera will deliver the units at a pre-agreed upon time, move them into a staging area within the site and deploy to their final installation locations.  At this time the existing device will be disconnected and moved to a prearranged holding location.

The new equipment will be connected to the network and is expected to pull an IP address based on MAC Reservation.

At the time of installation Kyocera will be responsible to create the PaperCut queue and configure the device in PaperCut for Find Me printing and scanning.

Once the equipment is powered on the Kyocera representative invite any near by users to come for basic key-op training and confirm the users are comfortable with the operation of the device.

The post install checklist will include:

- Verify print, copy, scan functionality with a user.

- Confirm badge access to the device is operational.

- Confirm the device is labeled with Customer Help Desk information.

- Data Security

Kyocera will configure each device, prior to installation in pre-flight to meet the agreed upon network device security settings.  In the event the requirements or ports in use change Customer must notify Kyocera who will make the settings change via Kyocera Fleet Services fleet wide.

Kyocera is responsible for the encryption and security in accordance with the provide whitepaper for Kyocera Fleet Services.

All internal databases remain the responsibility of Customer for ongoing patching and intrusion detection.

- Data Breach

Kyocera will not maintain any user or customer personal information.  Customer is responsible for network security of internal assets.

- Equipment Guarantees

The following outlines the specific service level agreements for this engagement.

Hardware and Service SLA:

- One (1) hour call back upon receipt of a ticket

- Four (4) hour on average onsite response time

- 98% Uptime

- 90% First time fix (repair completed on a single visit)

- Loaner device of similar capabilities configured to meet agreed upon security settings in the event a repair will take more than three (3) business days.

Consumable Fulfillment:

- All devices will be monitored for consumable replacement

- Just-in-time toner delivery 95% next business day upon receiving alert.  Initial threshold for consumable ordering is 20% remaining supply for mono and 10% remaining supply for color.  Thresholds will change quarterly based on “days-to-fail”

- Key facilities will be provided shelf-stock consumables for each device type not to be below one per device type.

- Staples are not provided under the agreement and must be ordered separately.

Software Management:

- Kyocera will be responsible for the management and maintenance of Kyocera Fleet Services and the ongoing patching for security and vulnerabilities.

- Kyocera will provide ongoing firmware updates for any major revisions related to known vulnerabilities on the Kyocera devices.

- Additional patches or firmware updates will be posted on Kyocera’s portal but will not be deployed without Customer consent.

- Customer is responsible for the patching and maintenance of the PaperCut server.  Kyocera will provide support as needed via remote session.

- Tickets submitted via Email will be responded to within two (2) business hours M-F 7am – 10pm Eastern Time.

- Remote sessions will be scheduled for critical errors within four (4) hours. Non-critical issues will be by next business day.

- End of Life/Equipment replacement

At the conclusion of the contract term Kyocera will be responsible for removing the equipment and returning it to the Lease Company.  Kyocera will be responsible to provide evidence of hard drive sanitization at the time of removal.

- Implementation:

Deliverables:

At the time of installation at each site the Kyocera representative will provide a completed checklist for the Customer point of contact to sign confirming that all installation steps have been completed a satisfactory fashion.

Each of these signed checklists will be consolidated by the Kyocera Project Manager and maintained throughout the deployment.

Checkpoints:

Kyocera will coordinate a once weekly call to review all action items in accordance with the overall project plan.  Each party will agree on the stages and their acceptance; any corrections or deviations in the plan will be accompanied by a corrective action plan (CAP) designed to outline the go-forward process.

User Acceptance Testing:

Prior to deployment Kyocera will provide devices and support to host an open-house at select (TBD) locations in order to provide end-users with exposure to the new solution and to familiarize them with the operation of the equipment and technology.

At this stage we will seek to understand and specific business use cases or heretofore unidentified applications in use and ensure their proper functionality.

Production Rollout:

Describe the Production Rollout for Implementation

- Contractor Staff and Support

Describe Contractor staff roles and their availability

- Purchasing Entity Roles and Responsibilities

Customer Purchasing will provide an executable purchase order in accordance with mutually agreed upon costs derived during the discovery phase of the project.

Contacts:

Project Manager:					XXX

End-User Representative:				XXX

System Administrator:					XXX

Technical Support:					XXX

General and Technical Responsibilities:

Customer Requirements:

- Customer must provide required file server based on enclosed specifications.

- Customer must provide technical resources(s) to facilitate the remote installation of specified applications who possess the necessary network credentials.

- Customer will provide a single point of contact for coordination of scheduled tasks

- Customer will provide a safe work environment during the time of hardware installation.

Kyocera Requirements:

- Kyocera will provide all hardware and software as specified in the statement of work.

- Kyocera will provide a single point of contact to coordinate all implementation activities as well as required resources for said implementation.

- Kyocera will be responsible for all activities as outlined in the deployment and ongoing management of the project.

- Performance Penalties

All penalties and corrective action plans are outlined in the adjoining Master Agreement.  There are no additional commercial penalties as part of this engagement.

- Payment

Payment Terms are Net-30 upon execution of delivery and acceptance form, provided by Kyocera, at the time of successful installation of the project outline.

This Agreement is entered into by and between the [Purchasing Entity], located at [Agency address] and [Contractor] licensed to conduct business in the State of ___________ (“Contractor”), located at [Contractor address] for the purpose of providing Managed Print Services.

The signatories to this Managed Print Services Agreement represent that they have the authority to bind their respective organizations to this Agreement.

In Witness Whereof, the parties hereto, having read this Managed Print Services Agreement in its entirety, including all attachments, have executed this Agreement.

# This Agreement is effective this _____day of ______________, 2___.

# Initial term of this Agreement is ______ year(s) or until ______________.

# Maximum term of this Agreement is five (5) years, or until ______________.

| Contractor Signature | Date | Purchasing Entity Signature | Date |
| --- | --- | --- | --- |
| Contractor Printed Name, Title |  | Purchasing Entity Printed Name, Title |  |