Risk Management Plan

Implementation Services

Table of Contents

1	INTRODUCTION	4

1.1	Project Description	4

1.2	Project Background	4

1.3	Purpose	4

1.4	Objectives	4

1.5	Scope & Context	4

1.6	Guiding Principles	4

2	RISK MANAGEMENT ORGANIZATION	6

2.1	Process Responsibility	6

2.1.1	PMO Risk Manager/Risk Management Team	6

2.1.2	Risk Owner	6

2.1.3	Steering Committee	7

3	RISK MANAGEMENT PROCESS	8

3.1	Risk Identification	8

3.2	Risk Analysis	8

3.3	Risk Response Planning	9

3.4	Risk Monitoring and Control	9

3.4.1	Risk Escalation Procedures	10

3.4.2	Risk Management Team Meeting	10

3.4.3	Feedback and Reporting Processes	10

3.5      Common Risks	10

3.6	Risk Management Closeout	11

# Introduction

  - Project Description

One of the core principles that Bonfire was designed around is simplicity and ease of use.

As such, the Bonfire implementation process is focused on training the power users of the

system, the buyers who will be managing procurement projects. Casual users such as

evaluators are guided by Bonfire’s user-centric design and require no formal training

before accessing the procurement portal.

The tasks involved in a Bonfire implementation typically fall into three main categories:

General Account Setup

- Customization of Portal Feature Set

- Determining and Configuring the Departments on the Portal

- Determining and Assigning User Roles

- Customizing Vendor Registration Form

- Customizing Contract Management Attributes and Types

Training

- General training session on the Listing platform of Bonfire

- General training session on the Vendor Communication and Evaluation

- Specialized training on Bonfire’s Advanced Evaluation Modules (Multi-Decision,

Questionnaires, BidTables)

- Contract Management Training

- Vendor Management Training

Ramp-up

- Review of RFx templates and changes required

- Assistance with the creation of the first project at each Department

- Bulk import of all pre-existing contracts into the Contracts Management module

- Implementation Debrief to Management for each Department

Please note that many implementation activities will be completed concurrently to

minimize the time required to complete onboarding.

  - Project Background

The State of Maine is developing the ability to manage the sourcing events across the state in a centralized system. The tool will allow the State to collect solicitation requests and vendor submissions to RFx’s digitally, create scoring methodology, distribute evaluation materials to evaluation committees and allow evaluators to score within a single tool.

  - Purpose

This Bonfire Implementation Risk Management Plan provides the project a consistent method to manage risks to ensure success.

Risk management is the processes for identification, assessment, mitigation, tracking, control and management of the project's risks.  It drives decisions that affect the development of the business capability and the management of the project.

  - Objectives

Specific objectives of this project’s Risk Management Plan include:

- Ensure critical risks impacting scope, schedule, budget, business performance, and/or change management are proactively identified, communicated, mitigated, and escalated in a timely manner.

- Facilitate attention to key risks impacting the project and individual teams.

- Produce meaningful information that allows project management to focus efforts on the “right” (e.g., high likelihood and high impact) risks with an effective coordination of effort.

- Ensure appropriate stakeholders are informed and, if applicable, participate in the mitigation.

- Record an audit trail of discussions and mitigation of project risks.

  - Scope & Context

The Bonfire Implementation Risk Management Plan consists of the process and timing for identifying and managing risks, mitigation actions required, and organizational responsibility for monitoring and managing the risks throughout the entire lifecycle.

  - Guiding Principles

- The risk manager is responsible for making an overall risk assessment and reviewing it with the team and stakeholders.

- Work and communicate progress on most severe risks first.

- Set realistic due dates and then work to meet the dates.

- Mitigate risks at the appropriate level (i.e., project, team, sub-team).

- Keep stakeholders informed on current risk status.

- Document the planned risk mitigation history and actual mitigation of a risk.  This documentation serves as a key input to root cause analysis, key learning, metrics, and risk analysis.

- For high impact, impending risks, a rapid decision turnaround may be required, as determined by the Risk/Project Manager.  In such cases, available applicable team members will make the decision.

# Risk Management Organization

  - Process Responsibility

The Bonfire Implementation Project Risk Manager is Nathan Tarr.

The Risk Manager is responsible for the Risk Management Plan, its effective implementation throughout the project, trends and metric analysis, and training project personnel on risk management.  The Risk Manager is also responsible for creating and maintaining the Risk Register (or Log), unless this task is delegated to a team member.

### PMO Risk Manager/Risk Management Team

The Risk Manager has overall facilitative responsibility for the risk management process.  The Risk Management Team is comprised of the Risk Manager and the Risk Management staff, if required.  Specific responsibilities may include the following activities.

- Develop and implement the Risk Mitigation Plan.

- Maintain the Risk Management Plan in line with configuration management procedures.

- Generate risk reports, including trends and metric analysis, for risk meetings and ad-hoc requests.

- Clarify, consolidate and document risks.

- Maintain and monitor data in the risk register.

- Monitor the status of risk mitigation.

- Communicate status to risk owners.

- Escalate communication if expected mitigation action deadlines are not met.

- Execute the risk closure process.

### Risk Owner

The Risk Owner is the person to whom the Risk Management Team assigns primary responsibility for mitigating the risk.  This assignment is based on the type of risk and should be assigned to the team member who is empowered to assure this risk is mitigated.  This will typically be a team lead and/or their respective co-lead.  Project sponsors, directors and/or managers may also need to be aligned with a risk to assure adequate support. The Risk Owner has the following responsibilities:

- Assess the risk and create a risk mitigation plan that meets Risk Management Team approval.

- Mitigate risk per the risk mitigation plan.

- Recommend risk closure to Risk Management Team.

- Present risk status at Risk Management Team meetings as required

### Steering Committee (IF APPLICABLE)

The project’s Steering Committee has overall responsibility for ensuring the Risk Management Plan is executed fully.  Specific responsibilities include the following activities.

- Approve the mitigation of very high severity level risks.

- Support mitigation implementation.

- Assist in cross-organization and controversial risk mitigation to include determining the involvement of senior management and other organizational resources.

- This committee will consist of the Organization Implementation Champion, Risk Owners, the Project Manager and Trainers.

# Risk Management Process

Risk management involves four major phases:  risk identification, risk analysis, risk response planning, and risk monitoring and control.

  - Risk Identification

Identified risks will be identified in the Risk Register. Risks can be reported via email and assessed by the Risk Manager. The Risk Register will include:

- Unique identifier for each risk.

- Description of each potential risk event and how it could affect the project.

- Assessment of the likelihood of occurrence and the impact/seriousness if it does.

- Grading of each risk according to a Risk Scoring Matrix.

- Who is responsible for managing the risk?

- Strategies proposed for dealing with the risk (preventative and contingency).

  - Risk Analysis

After being first identified, the risks are analyzed to determine how they could affect the project.  Negative risks, for example, can impact a project in several basic ways:  objectives reduced or delayed, schedule extended, cost increased, or quality reduced.

The scoring (grading) of the risks in the Risk Register is facilitated by use of a Risk Scoring Matrix (aka, Probability and Impact Matrix).  Risks are first analyzed and evaluated in terms of probability (likelihood) of occurrence and the impact (seriousness) if they should occur.  The probability of the risk occurring is assessed and given a rating of Very Low (VL), Low (L), Medium (M), High (H), or Very High (VH) likelihood. Separately the impact upon the project if the risk were to occur is given a rating of Very Low (VL), Low (L), Medium (M), High (H), or Very High (VH) seriousness.  Then using these ratings in conjunction with the Risk Scoring Matrix, the risks can be graded to provide a measure of the project’s risk exposure for each.

The table below is an example of a simple Risk Scoring Matrix that provides a standard method to calculate gradings based upon combination of probability and impact ratings.

| Probability (Likelihood) | Impact (Seriousness) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Very Low | Low | Medium | High | Very High |
|  | Very High |  |  |  |  |  |
|  | High |  |  |  |  |  |
|  | Medium |  |  |  |  |  |
|  | Low |  |  |  |  |  |
|  | Very Low |  |  |  |  |  |

| Score | Definition |
| --- | --- |
| High | An event that is extremely or very likely to occur and whose occurrence will impact the project’s cost (and/or schedule) so severely that the project will be terminated or will cause significant cost (and/or schedule) increases (e.g., increases of more than 5 percent) on the project; this risk should be escalated (where possible) and reviewed frequently |
| Medium | An event that has a 50-50 chance of occurring and, if it occurs, will cause noticeable cost (and/or schedule) increases (e.g., increases of not more than 5 percent) on the project; this risk should be reviewed regularly |
| Low | An event that is unlikely or very unlikely to occur and, if it occurs, will cause small or no cost (and/or schedule) increase that, in most cases, can be absorbed by the project |

  - Risk Response Planning

Develop appropriate options and action plans to reduce the threats of specific risks to project objectives.  Conduct reviews to develop strategies for responding to risks.  Update the Risk Register with specification of proposed response plan for the occurrence of each risk event and an updated Project Management Plan.

  - Risk Monitoring and Control

Risk Monitoring and Control is the process of identifying, analyzing, and planning for newly identified risks, monitoring previously identified risks, and reevaluating existing risks to verify the planned risks response strategies for their effectiveness.

Activities involved in Risk Monitoring include:

- Establish periodic reviews and schedule them in the project plan.

- Ensure that all requirements of the Risk Management Plan are being implemented.

- Assess currently defined risks as defined in the Risk Register.

- Evaluate effectiveness of actions taken.

- Identify status of actions to be taken.

- Validate previous risk assessments (likelihood and impact).

- Validate previous assumptions and state any new assumptions.

- Identify new risks.

- Track risk response.

- Communicate risk management status and risk response follow-through as appropriate.

Activities involved in Risk Control include:

- Validate risk mitigation strategies and alternatives.

- Take corrective action when actual events occur.

- Assess impact on the project of actions taken (cost, time, resources).

- Identify new risks resulting from risk mitigation actions.

- Ensure the Project Plan (including Risk Management Plan) is maintained.

- Ensure change control addresses risks associated with the proposed change.

- Revise risk management documents to capture results of mitigation actions.

- Update Risk Register.

- Communicate risk management status and risk response follow-through as appropriate.

- Establish communications as appropriate.

### Risk Escalation Procedures

Most decisions are made at the Team Lead level.  The Risk Management Team escalates only those risks that significantly impact the project's scope, budget, schedule, change management, technical performance, and business performance objectives.  Additionally, the Risk Management Team escalates those risks determined to need cross-organization involvement, are controversial, or require senior management involvement and/or decisions.

### Risk Management Team Meeting

The Risk Management Team meeting is conducted and facilitated by the Risk Manager.  Meeting attendees should include:

- Project Manager

- Trainer

- Client Project Manager/ Client Implementation Leads

During the Risk Management Team meeting new and past due risks are discussed.  The risk originators present the new risk and provide the necessary detail.  The risk owners provide updates for all other risks.

### Feedback and Reporting Processes

The Risk Management Team should generate standard reports as part of the risk management process.  In preparation for the Risk Management meeting, the Risk Management Team prepares a Risk Register (see following table) listing the risks for review (i.e., new, open, and ready-to-complete risks).  After the Risk Management Team meets, the Risk Management Team notifies the Risk Originators and Risk Owners of the results of the meetings (i.e., status of new risks submitted, new risk assignments, and risks approved for closure) through the Risk Management Meeting Report.

### 3.5 Common Risks

Bonfire has successfully implemented over 500 organizations and government entities and with this experience Bonfire is able to both anticipate and mitigate potential risks/challenges throughout the Implementation process:

Learning Styles

Bonfire is able to adapt its training plans to meet the needs of the learners and ensure the material is delivered in a manner that sets each learner up for success. An example of this is a recent implementation with the County of Solano in California. For this implementation the learners preferred a more hands on approach where each learner built out a project in real time while following along with the Implementation Specialist. This allowed each learner to walkway from the training already having completed a project set up in the system.

Scheduling Training

With larger organizations, it can be difficult to find training times that match all learners availability. Bonfire is able to help mitigate this risk with offering multiple training opportunities. A recent example of this was with the Insurance Corporation of BC where there were over 24 learners that required training. Because of conflicting schedules we offered three sets of training to ensure all learners had the opportunity to attend. On top of the formal training sessions Bonfire is happy to book additional training by request and offers recordings of all training sessions to all learners.

Process Change & Vendor Support

With the introduction of a new procurement system many of our clients share concerns regarding how their vendors will adapt to the change. This was specifically true for Ada County who brought up concerns regarding their vendors adopting the new e- submission process and what happens if they have technical difficulties. Bonfire was able to mitigate this risk in a number of ways. We first provided sample RFx language that outlines how vendors access solicitations, download documents, ask questions and prepare submissions. We also helped in providing samples of vendor communications that can be used to proactively get vendors to register on their Bonfire portal prior to their first project being released. Finally, we ensured that in all the sample verbiage vendors were directed to Bonfire’s support team should they have any technical difficulties using the portal or preparing/submitting their submissions.

3.6    Risk Management Closeout

At the completion of the Implementation, those involved on the Risk Management Team will debrief and ensure the following:

- Validate the completion of identified risks.  For any open risks assess whether there is ongoing operational risks that warrant communication of these risks to the operational transition team.  Document remaining open risks and provide access to final report.