Implementation Services

# Milestone Plan

#### The milestone plan will outline high-level project milestones that will be used as markers for your Implementation. These milestones will ensure our team is ramped up in an efficient, effective manner. Any changes to the Milestone Plan will require a written change request.

Pre-Training Milestones

# 1. General Account Setup

## Within one week of signing Agreement

- Customization of Portal Feature Set

- Determining and Configuring the Departments on the Portal

- Determining and Assigning User Roles

- Customizing Vendor Registration Form

# 2. Customize Vendor Registration

## Can begin concurrently with training but must be completed End of three weeks

- Determine what information you would like to collect from vendors during registration process.

# 3. Vendor Invitation

## Can begin concurrently with training but must be completed End of three weeks

- Review preferred language

- Review Vendor Lists

# 4. Proposal Template Update

## Must be completed no later than four weeks after signing.

- Review of RFx templates and changes required (See Proposal Documentation – Areas of Consideration.docx for sample language)

# 5. SSO Integration

- Determine IT contact Bonfire will be working with to configure SSO integration

- Configure SSO integration in Production

Training and Ramp up Milestones

# 6. Training

## Begins within two weeks of signing agreement and ends four weeks after agreement signing

- General training session on the Listing / Evaluation platforms of Bonfire

- Specialized training on Bonfire’s Advanced Evaluation Modules 
(Multi-Decision, Questionnaires, BidTables)

# 7. Project Templates

## Must be completed no later than four weeks after signing.

- Review of RFx templates and changes required

# 8. Ramp-up

## Can begin concurrently with training but must begin no later than four weeks after agreement is signed and ends no later than 16 weeks after signing

- Review of RFx templates and changes required

- Assistance with the creation of the first project at each Department

- Bulk import of all pre-existing contracts into the Contracts Management module

- Implementation Debrief to Management for each Department

# 9. Organization Website Update

## Must be completed before 5 weeks after signing (If applicable*)

- Update organization website with link to Bonfire

# 10. Transition to Client Success Manager

## Once ramp-up has been completed and no later than 16 weeks after signing.

- Review account

- Re-introduce Client Success manager